## Slide 1: Project Status Report
Date
09 October 2020
Progress Summary
Worked on doctor unavailability using the calendar.
Worked on referral rejection.
Worked for treatment summary
Biggest risk
NA

## Slide 2: Progress - Patient Referral Module
Accomplished Items
Created an API to save un-availability.
Integrated the popup to save unavailability for the doctor in which doctor can choose slot or can choose whole day for unavailability.
Implemented the save unavailability api in front end.
Integrated the script to show the selected reasons at the time of updating the referrals.

## Slide 3: Progress - Patient Referral Module
Accomplished Items
Displayed the reason for rejection on list rejected referrals page.
Created an API to discard referrals.
Implemented the above api on list rejected referrals page.
Integrated a new module to manage treatment summary templates.
Created a new database to save summary templates.

## Slide 4: Progress - Patient Referral Module
Accomplished Items
Implemented the above API on list treatment summary page.
Created and API to delete summary template.
Implemented the above on list summary template.
Integratred the script to enable edit functionality on pending approval page.

## Slide 5: Attention areas
Risk 1
N/A
Risk 2
N/A

## Slide 6: Upcoming Items
We will work on referral status as per the discussion over call.